# Greater Nottingham Cycle Development Group

# Notes for 17th September 2012 at Loxley House

# Introductions and Apologies

Apologies were given by Arthur Williams, John Cutler, Andrew Martin, Adrian Juffs, Paul Gummer.

- Winter Highways Plan

Peter Wells outlined the plan he was developing showing what roads were to be treated in the event of the threat of ice and snow. He hoped the new plan would be an improvement, over time there would be more resources allocated to it, the City would have new gritting machines and the aim would be to include very well used cycle paths and junctions. Consultations were in progress and CDG were encouraged to offer suggestions for improvements.

- LSTF Update

The main milestone in the previous few months was Cycle Live and a review was in progress. Feedback had been invited from CDG.

- Finalising the Cycling Action  Plan

The Delivery table was being updated to reflect the increased funding available from LSTF Main Bid and would be made available in the next few weeks. Main additions would be early starts on corridors along Daleside Rd, Woodside Road, and a number of junctions such as Woodborough Rd and Mansfield Rd, Carlton Road.

- CityCard Cycle Proposals

Russ Morton had been unable to attend but an update report had been made available to CDG – attached to notes

- GN Highways Agency Programmes and actions

Jeremy Dixon responded to questions relating to

  - A52 NMU – a successful meeting had been held on this and proposals were awaited from HA’s Asset Manager Kam Kukar

  - A453 improvements – Jonathan Pizzey would answer detailed questions but the intention is to deliver what was agreed prior to the public enquiry

  - Trunk road part of Clifton Lane – it is possible that improvements might be considered once A453 had been completed and the implications at Silverdale Roundabout were understood

  - Sharphill subway – HA saw no problems here it is just a matter of continuing the process of clearing the bridlepath

  - A52 Radcliffe RSPA junction – we should continue to pursue this with Kam Kukar

  - Proposals re HGV’s in Town St Bramcote – again no problems were seen but County needed to agree signing changes

  - Maintenance of trunk road cycle paths, e.g. on Clifton Boulevard south of the Dunkirk flyover (in particular) – need to promote with Kam Kukar

  - A46T Widmerpool to Newark dualling scheme - signing of Sustrans NCN routes 15 and 48 – Advised to propose changes to Steve Wren of HA

# GN Strategic Cycling Network and Infrastructure Schemes

# DfT funding stream for improving junctions

Both City and County were using accident statistics to base their assessment on and as a result County were unlikely  to include Five Ways junction at Balloon Woods although City were looking at options around there. City were considering junctions at Savoy, Dunkirk and Mansfield Road.

  - Hub/Station Bike Compound – Construction is nearing completion for Smartcard access and exit to part of the compound plus increases in the size of the noticeboard and improved signage. Fletcher Gate Car Park and Park and Ride sites will also get a similar facility.

  - Ring Road major update – Consultations are starting

  - Update on NET extension plans

      - shared path provision alongside the tram extension lines

        - Chilwell-Toton - Broxtowe BC to improve/develop cycle paths alongside the tram

        - Clifton-Silverdale and Ruddington Lane – Wilford

Paul H working on this

      - Pedals are taking a major role in consultations on cycling infrastructure around the tram routes and with some exceptions were achieving good results. Main concern the tight road constraints in Beeston.

  - Sustrans routes around Bennerely Viaduct – with Matt

  - County Colliery Rail Line purchases - Paul H optimistic that the line between Cotgrave and Holme Pierpont would be serviceable for cycling in 2013/14.

  - EA Trent Left Bank Flood Alleviation Scheme below Trent Bridge – It is unlikely the cycle infrastructure beyond Colwick industrial estate will be developed

  - Big Track signing – in hand

  - Broxtowe has Growth Point funding to complete the cycle path between Erewash and Beeston Marina but there is still the issue of the Bridle path legal dispute on the north bank riverside path near Attenborough.

- Respect – Initial Discussions including

It was agreed that improvements were needed to the way road and shared path users treated each other locally. There is a fair bit of literature such as 'Drive Safe, Cycle Safe' CTC-AA-RAC- IAM' advice brochure and there are schemes such as those with HGV drivers in London to improve the situation. However it was acknowledged that some of our issues locally are very different to those in London.

It was considered that a balanced approach was needed covering the needs and issues of Pedestrians, Cyclists, Motorists and those with Disabilities. The police and transport operators could have a big impact locally by ensuring police act proportionally to the level of disregard of the other road users and by operator drivers show due respect to other road users.

Ideas proposed were

    - Cyclists could help on shared paths by following a code with bells

    - Major project with HGV driver cyclist-awareness training through the FTA

    - Lobbying central government

All agreed it would not be easy to change the attitudes of all groups and agreed with Chris’s proposal that the City Council move this forward with some research into the various user’s attitudes.

- Matters outstanding from previous meetings

  - Electronic Map Layers – Keith is progressing this

  - On-street signage on main cross city cycle routes - to be considered with Broadmarsh developments.

  - New DfT guidance on Traffic Signs 'Signing the Way' – supported in principle by City and County. Chris acknowledged the potential for applying the guidance in Lacemarket/Hockley areas.

  - Positioning of crossing indicators at crossings did not seem to be sensible from a cyclist perspective and the design standard locally was questioned – Gary to do some research

- AOB

  - Chris explained that the inconsistent  use and non-use of coloured surfaces in cycle lanes, ASLs and bus lanes was mainly historic but generally the City Council policy was not to use coloured surfaces

  - The events programme for European Mobility Week was outlined.

- Date of Next Meeting

13th November 2pm at Loxley House