# Greater Nottingham Cycle Development Group

# Notes for 17th July 2012 at Loxley House

# Introductions and Apologies

Apologies were given by Arthur Williams, John Cutler, Andrew Martin, Helen Ross.

- LSTF Update

CDG were updated on the status of the City Key Component and Main bid. Plans were now being finalised for the Main bid. The CDG congratulated the City on their success in winning this funding

It was confirmed that Cycle Live had been successful with around 5000 cycling entrants and a similar number of attendees at the BDO. The weekend had been seen as successful however there had been problems which might be expected in setting up 3 days of events for the first time and starting up BDO after a gap of 3 years. CDG members were asked to provide their comments either through CDG or direct to Chris Simon/Helen Hemstock.

Chris Carter confirmed that the City would be expected to confirm their support for 20 mph zones, on road cycle corridors, community cycling packages, active travel events, increased cycling training in schools and improved cycle parking security.

- Finalising the Cycling Action  Plan

The plan had been launched for consultation at the successful Cycle Forum and some small changes would be made. Keith asked for comments on the accompanying Delivery table which will be updated to reflect the increased funding available from LSTF Main Bid.

# GN Strategic Cycling Network and Infrastructure Schemes

  - Both City and County are intending to bid into the new DfT funding stream for improving junctions. They will both be directed by safety records at junctions but were also open to suggestions, those at the meeting were:-

    - A612 – which it was suggested will need a co-ordinated response for the County to take action

    - Mansfield Road and Woodborough Road were seen as potential areas for improvement

    - Keith would be considering main corridors

    - Times Cycling campaign blackspot maps would not be particularly useful as it was hard to see the wood from the trees.

    - Positioning of crossing indicators at crossings did not seem to be sensible from a cyclist perspective and the design standard locally was questioned

  - Hub/Station Bike Compound – Construction is nearing completion for Smartcard access and exit to part of the compound plus increases in the size of the noticeboard. Fletcher Gate Car Park and Park and Ride sites will also get a similar facility.

  - River Leen path – more work is planned but the leisure map is available

  - Ring Road major update – Consultations can be expected soon

  - Woodside Road to University West Entrance – Work is being planned for early 2012/2013 to give cyclists priority either on the road (reducing speed limit from 40mph to 30mph and creating cycle lanes) or cycle paths when crossing side roads but at the west end Tram detailed design would dictate solutions. Consultations are in progress.

  - The A46 (Widmerpool to Newark) dualling scheme (and links to Sustrans NCN Routes 15 and 48) - Complete and HA are to be congratulated on the final scheme.

  - Update on NET extension plans

      - shared path provision alongside the tram extension lines

        - Chilwell-Toton - Broxtowe BC is keen to improve/develop cycle paths alongside the tram

        - Clifton-Silverdale and Ruddington Lane – Wilford

CDG would be looking for improvements around Ruddington Lane, Silverdale and Clifton but some involvement from HA would be needed around Clifton and Ruddington. Letters of support from the County would be needed if the City is to provide cycle track alongside tram routes in the County/Rushcliffe. Paul H working on this

      - Pedals are taking a major role in consultations on cycling infrastructure around the tram routes and with some exceptions were achieving good results. Main concerns were that opportunities were being missed to improve local cycle infrastructure around the route in Rushcliffe and the tight road constraints in Beeston.

  - Plans for the pedestrianisation of Shakespeare Street - progressing rapidly;

  - Sustrans routes around Bennerely Viaduct – with Matt

  - County Colliery Rail Line purchases - Paul H optimistic that the line between Cotgrave and Holme Pierpont would be serviceable for cycling in 2013.

  - EA Trent Left Bank Flood Alleviation Scheme below Trent Bridge – It is unlikely the cycle infrastructure beyond Colwick industrial estate will be developed but Sustrans are meeting EA on the matter

  - Big Track signing – in hand, Keith and Paul will discuss options on County link roads and paths

  - Broxtowe has Growth Point funding to complete the cycle path between Erewash and Beeston Marina

- Respect

It was agreed that improvements were needed to the way road and shared path users treated each other locally. Chris said that the City Council would be considering how to move this forward possibly with some research into attitudes.

- Highways Agency Programmes and actions

There are concerns that some bottlenecks to progress depended on HA. They have agreed to attend our meetings but were unable to make this one to discuss

  - A52 NMU

  - A453 improvements

  - Trunk road part of Clifton Lane

  - Sharphill subway

  - A52 Radcliffe RSPA junction

  - proposals re HGV’s in Town St Bramcote

# Electronic Map Layers

Keith is looking at further stages of development and some suggestions were

  - Based on BikeAbility ratings

  - Based on speed limits and volumes

  - Present via smart phones, GPS apps,

  - Show distances, times and gradients between points

  - Provide photos of parking and junctions, cut thrus

  - Provide an app. to share a ride with others

# Maintenance of off road tracks

Both Councils based road maintenance schedules on road status. Cycling infrastructure mainly relied on a reactive approach when maintance needs were brought to their attention. Pedals members reminded Council officers that maintenance of roads and cycle paths was a priority.

- Matters outstanding from previous meetings

  - Mapping – one-way streets, gradients and busy roads; Keith is considering showing BikeAbility levels on one layer

  - 'Drive Safe, Cycle Safe' CTC-AA-RAC- IAM' advice brochure - Gary SW

  - On-street signage on main cross city cycle routes - to be considered with Broadmarsh developments.

  - Ride Programme Updates - Community rides are ongoing as are Rural rides but there is no funding to promote Rural Rides (through the work of volunteers there are over 80 rides on the website for 2012/3). A Rural Rides Big Lottery bid has been submitted

  - New DfT guidance on Traffic Signs 'Signing the Way' – supported in principle by City and County. Chris acknowledged the potential for applying the guidance in Lacemarket/Hockley areas.

  - Sainsbury's development on Wilford Lane (West Bridgford) – on-going

  - Notts NHS West Bridgford Practices relocation to Wilford Lane – proposals made to PCT

  - Major construction project HGV driver cyclist-awareness training - It was agreed a good way of initiating action would be through the FTA

- AOB

There was none

- Date of Next Meeting

17th September 2pm at Loxley House